SOFTWARE ENGINEERING

Software Test Plan (STP)

Name: Sakshi Srinivas Ghodke, Yashita Anand, Ujwal K, Varun Sahu

SRN: PES2UG24CS914, PES2UG24CS613, PES2UG24C566, PES2UG24CS576

Date: 16/09/2026

Problem Statement: Chat Application (Socket Programming)

Team Number: 5

Introduction

Purpose: This document defines the test plan for the Chat Application v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing the client-server, socket-based chat system described in the SRS and SAD.

Scope: Testing covers user registration/authentication, session management, one-to-one and group messaging, file transfer, presence/typing indicators, administrative moderation, chat history persistence, and connection reliability (heartbeat/reconnection). Third-party messaging protocol integration (XMPP, SIP) and mobile push-notification infrastructure are excluded, consistent with the SRS scope.

References: Chat Application SRS v1.0 (Team 5), Chat Application SAD v1.0 (Team 5), IEEE 42010, OWASP Secure Coding Guidelines.

Definitions: TCP (Transmission Control Protocol), ACK (Acknowledgement), TLS/SSL (Transport Layer Security/Secure Sockets Layer), RTM (Requirements Traceability Matrix), UAT (User Acceptance Testing), NFR (Non-Functional Requirement).

Test Items

- Auth Module (registration, login, credential validation)

- Session Module (session token issuance, validation, termination)

- Connection Manager (socket accept/close, connection pooling)

- Message Router (direct messaging, delivery receipts, typing indicators)

- Room Manager (group chat creation, join/leave, membership, online user list)

- File Transfer Module (attachment upload/download, size limits, checksum verification)

- Admin Module (broadcast announcements, kick/ban, audit logging)

- Heartbeat/Reconnection Handler (dead-connection detection, client reconnection)

- Database & File Storage (persistence layer — chat history, credentials, attachments)

- Chat Client UI (contact/room list, message pane, file-attach control, status indicators)

Features to be Tested

Features mapped to SRS requirement IDs:

- CHAT-F-001 – Register unique username/password

- CHAT-F-002 – Authenticate credentials before granting access

- CHAT-F-003 – Terminate session/close socket on logout

- CHAT-F-004 – Detect abrupt disconnection, update presence

- CHAT-F-010 – Send private text message

- CHAT-F-011 – Real-time delivery to online recipients

- CHAT-F-012 – Queue messages for offline users

- CHAT-F-013 – Delivery acknowledgement to sender

- CHAT-F-014 – Typing indicator broadcast

- CHAT-F-015 – Persist sent messages to chat history

- CHAT-F-020 – Create named chat room

- CHAT-F-021 – Join/leave existing chat room

- CHAT-F-022 – Broadcast message to room members

- CHAT-F-023 – Display online user list (global/per room)

- CHAT-F-030 – Send file attachment

- CHAT-F-031 – Reject oversized file transfers

- CHAT-F-040 – Broadcast admin announcement

- CHAT-F-041 – Kick/ban user

- CHAT-F-042 – Log administrative actions

- CHAT-NF-001 – Message latency ≤500 ms (95th percentile)

- CHAT-NF-002 – Support 200 concurrent connections

- CHAT-NF-003 – Dead-connection cleanup within 30 s

- CHAT-NF-004 – 90-day chat history retention

- CHAT-NF-005 – Non-blocking UI responsiveness

- CHAT-SR-001 – TLS/SSL encryption of socket traffic

- CHAT-SR-002 – Password hashing (bcrypt + unique salt)

- CHAT-SR-003 – Input validation/sanitization

- CHAT-SR-004 – Session token enforcement

- CHAT-SR-005 – Per-IP rate limiting

Features Not to be Tested

- Third-party messaging protocol integration (XMPP, SIP) — explicitly out of SRS scope

- Mobile push-notification infrastructure — explicitly out of SRS scope

- Underlying OS-level TLS library internals (assumed correct; only the application's use of TLS is tested)

- Network Interface Card (NIC) hardware — no dedicated hardware per SRS 3.2

- Horizontal-scaling/message-broker strategy — listed as a future "Open Issue" in the SAD, not yet implemented.

Test Approach/Strategy

Levels:

- Unit tests (module-level) — Auth Module, Session Module, Message Router, Room Manager, File Transfer Module, Admin Module, Heartbeat/Reconnection Handler, tested in isolation

- Integration tests (Client ↔ Server flows) — primarily the two flows documented in the SAD's sequence diagrams: Login & Authentication (Client → Connection Manager → Auth Module → Session Module → Database) and Send Direct Message (Client A → Message Router → Session Module → Persistence Module → Client B)

- System tests (end-to-end chat functionality) — full scenarios spanning registration through messaging, group chat, file transfer, and moderation

- Acceptance tests (UAT) — stakeholder sign-off against SRS acceptance criteria

Types:

- Functional testing (all CHAT-F-### features)

- Regression testing (on each build after defect fixes)

- Performance/load testing (CHAT-NF-001 latency, CHAT-NF-002 concurrency)

- Reliability testing (CHAT-NF-003 dead-connection cleanup, reconnection)

- Security testing (CHAT-SR-### — see 5.1 below)

- Usability testing (CHAT-NF-005 UI responsiveness, keyboard navigation per SRS 3.1)

Entry Criteria: Stable build delivered from all modules described in SAD Section 3.3; test environment (server + DB + client) provisioned; test data (dummy user accounts, sample files) available.

Exit Criteria: 100% of planned test cases executed; 0 critical defects open; all SRS acceptance criteria satisfied; RTM (Section 13) shows all test cases passed.

Security Validation

Directly covering the SRS Security Requirements (CHAT-SR-001–005) and the SAD's STRIDE threat model:

- Verify TLS handshake on socket connections over untrusted networks (CHAT-SR-001)

- Confirm passwords are hashed with bcrypt and a unique salt per password, never logged or transmitted in plaintext (CHAT-SR-002)

- Fuzz-test incoming message payloads (malformed JSON, oversized fields, injection attempts) to confirm the server validates/sanitizes input without crashing (CHAT-SR-003)

- Verify messages without a valid session token are rejected (CHAT-SR-004)

- Verify per-IP rate limiting throttles repeated rapid login/connection attempts (CHAT-SR-005)

- Confirm no sensitive data (passwords, raw tokens, message content) appears in server logs (per SAD Section 4.4)

- Role-based access control check: non-admin users cannot invoke Admin Module moderation commands (Elevation of Privilege, per SAD STRIDE analysis)

Test Environment

Hardware: Developer/test machines or cloud VMs capable of running the chat server and multiple simulated client instances concurrently.

Software: Chat server application (Java with ServerSocket/thread-pool, or Python asyncio/socket + threading, per SAD Section 3.6), chat client application, SQLite (dev) or MySQL/PostgreSQL (staging), TLS/SSL certificates for encrypted-transport testing.

Tools:

- JUnit/pytest — unit testing of individual modules

- A custom socket test harness (or Python socket-based test scripts) to simulate multiple concurrent TCP clients, since standard HTTP tools (Postman) don't apply to a raw-socket protocol

- JMeter or a custom load-testing script — performance/concurrency testing (200 simulated clients, latency measurement)

- Wireshark — packet capture for TLS handshake verification (TC-Sec-01)

- OWASP ZAP or a custom fuzzer — payload fuzzing (TC-Sec-03)

- Git/GitHub — version control and CI test automation

- Jira or Trello — defect tracking

Test Data: Dummy user accounts with known credentials, sample chat rooms, sample text messages, sample file attachments of varying sizes (including oversized files to test CHAT-F-031).

Test Schedule

Milestones:

- Test case design: 18-Sep-2026

- Environment setup: 20-Sep-2026

- Unit test execution: 21-Sep-2026 to 23-Sep-2026

- Integration test execution: 24-Sep-2026 to 26-Sep-2026

- System & performance/security test execution: 27-Sep-2026 to 30-Sep-2026

- UAT: 01-Oct-2026 to 03-Oct-2026

Test Deliverables

- Test Plan (this document)

- Test Cases (manual & automated), keyed to the Test Case IDs already defined in the SRS (TC-Auth-##, TC-Msg-##, TC-Grp-##, TC-File-##, TC-Admin-##, TC-Perf-01, TC-Scale-01, TC-Rel-01, TC-Ops-01, TC-UX-01, TC-Sec-##)

- Test Scripts (unit + socket integration harness + load-test scripts)

- Test Data sets

- Test Execution Logs

- Defect Reports

- Test Summary Report

Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Sakshi Srinivas Ghodke | Prepare plan, coordinate execution, own RTM |
| Test Engineer | Yashita Anand | Design & execute functional/integration test cases, log defects |
| Test Engineer | Ujwal K | Design & execute performance and security test cases |
| Developer | Varun Sahu | Support defect triage and fixes, maintain test environment |

Risks and Mitigation

| Risk | Management |
| --- | --- |
| Server becomes a bottleneck under 200 concurrent connections (load-test risk) | Thread-pool sizing tuned ahead of time per CHAT-NF-002; run incremental load ramps (50 → 100 → 200 clients) rather than a single full-load test |
| Dropped connections leave stale sessions consuming resources during test runs | Verify heartbeat/cleanup (CHAT-NF-003) early, before dependent test suites run |
| Delay in stable build delivery | Request early smoke builds from the dev team per module (Auth, Message Router, etc.) |
| Test environment downtime | Maintain a backup environment on a cloud VM |
| Standard HTTP-based test tools (e.g., Postman) don't natively support raw TCP socket testing | Build and maintain a lightweight custom socket test harness early in the schedule, not left until integration-test week |
| Sensitive test data (passwords, tokens) accidentally logged during debugging | Enforce the same no-sensitive-data-in-logs rule (SAD 4.4) inside test harness code, not just production code |

Assumptions and Dependencies

- The server application (Auth, Session, Message Router, Room Manager, File Transfer, Admin modules) is feature-complete per the SAD component design before integration testing begins.

- Test accounts and sample chat data will be seeded into the database before execution.

- TLS certificates for encrypted-transport testing will be available in the test environment.

- All four team members have access to a shared test environment (cloud VM or shared LAN) to simulate multi-client concurrency realistically.

Suspension & Resumption Criteria

Suspend testing if:

- Test environment (server/DB) unavailable for >4 hours

- Build is too unstable (blocks >30% of planned test cases)

- A critical security defect (e.g., plaintext password storage, TLS not enforced) is found — halt further functional testing until resolved

Resume testing if:

- Blocking defects are resolved and verified in a new build

- Environment is stabilized and re-validated with a smoke test

Test Case Management & Traceability

The RTM maps each SRS requirement to its corresponding test case(s), directly reusing the Test Case IDs already defined in the SRS's own Acceptance Criteria column (Section 4/5 of the SRS) — keeping the SRS and STP in sync rather than introducing a parallel ID scheme. Examples:

- CHAT-F-001 (Register account) → TC-Auth-01

- CHAT-F-002 (Authenticate credentials) → TC-Auth-02

- CHAT-F-010 (Send private message) → TC-Msg-01

- CHAT-F-012 (Queue offline messages) → TC-Msg-03

- CHAT-F-020 (Create chat room) → TC-Grp-01

- CHAT-F-030 (Send file attachment) → TC-File-01

- CHAT-F-041 (Kick/ban user) → TC-Admin-02

- CHAT-NF-001 (Message latency) → TC-Perf-01

- CHAT-NF-002 (200 concurrent connections) → TC-Scale-01

- CHAT-NF-003 (Dead-connection cleanup) → TC-Rel-01

- CHAT-SR-001 (TLS encryption) → TC-Sec-01

- CHAT-SR-002 (Password hashing) → TC-Sec-02

Test Metrics & Reporting

Metrics collected:

- % test cases executed

- % passed/failed, by module (Auth, Messaging, Group Chat, File Transfer, Admin, Security)

- Defect density per module

- Defect aging (time-to-resolution)

- Requirement coverage (% of CHAT-F/NF/SR IDs with at least one passing test case)

- 95th-percentile message latency trend across load-test runs (tracks CHAT-NF-001 directly)

Reports:

- Daily execution status

- Final Test Summary Report (mapped against the SRS RTM for sign-off)

Approvals

| Role | Name | Signature/Date |
| --- | --- | --- |
| QA Lead | Sakshi Srinivas Ghodke |  |
| Dev Lead | Varun Sahu |  |
| Course Coordinator |  |  |